## Slide 1
Agile Project
Management
18DCS007 | RUDRA BARAD
18DCS024 | HET GALIA
18DCS030 | MANAN JOSHi
PREPARED BY
Prof. Kirti Makwana
SUPERVISOR
6CSE1 : A-B Batch
CS346 - Software Engineering

## Slide 2
TABLE OF CONTENT
What is Traditional Project Management?
What is Agile Project Management?
Traditional and Agile Project Management Approach
Advantages and Growing trends in Agile
01
02
03
04
Implementation of JIRA in Software Group Project
06
Discovering and Using
JIRA Tool
05

## Slide 3
WHAT IS TRADITIONAL PROJECT MANAGEMENT ?
Traditional project management is a universal practice that includes a set of developed techniques used for planning, estimating, and controlling activities.
Partially based on waterfall model.
All process phase occurs in sequence(Linear Approach).
Entire project is planned upfront.
Possibility of future modification is completely ignored.

## Slide 4
TRADITIONAL PROJECT MANAGEMENT APPROACH
3. Design
An overview of the entire project
2. Feasibility
Understanding the customer’s requirement & determining various strategies to solve it
1. Requirement Collection
All possible requirements are captured and documented
4. Build
Coding and Developing the Product.
5. Test
Testing the product that we developed.
6. Installation
The product is deployed in customers environment
1
2
3
4
5
6

## Slide 5
WHAT IS AGILE PROJECT MANAGEMENT ?
Agile project management is iterative approach to delivering a project throughout its life cycle.
it delves into evolving changes and collaborative effort to bring out results rather than a predefined process.
Provides flexibility for project modifications at any stage.
Most of the project planning takes place at runtime thus makes it flexible.

## Slide 6
QUALITY PRODUCTS
Iterative nature allows teams to learn and improvise frequently
BETTER CONTROL
Due to transparency, feedback integration and quality control
IMPROVED PRODUCT PREDICTABILITY
With increased visibility, predicting risks, and coming up with effective mitigation plans becomes easier
ADVANTAGES OF AGILE
INCREASED FLEXIBILITY
Making changes at runtime makes it extremely flexible
CONTINUOUS IMPROVEMENT
Iterative approach will reflect Mistakes from previous cycle which will be avoided
MORE RELEVANT METRICS
Agile emphasizes on producing results and optimizing performance
01
02
03
04
05
06

## Slide 7
CHALLENGES ENCOUNTERED IN SHIFTING TOWARDS AGILE
41%
39%
48%
44%
59%
Availability of resources with Agile delivery
LImited suitability for Systems
Flawless Operations
Scaling Beyond Team Travel
Culture and performance management

## Slide 8
AGILE TOOLS
JIRA AGILE
JIRA is a defect tracking and project management agile tool.
MONDAY.COM
It is a flexible online tool that can be modified for teams working on agile as well hybrid methodologies
HIVE
One of the best tools powered with AI analytics and flexible project views.
01
02
03

## Slide 9
DISCOVERING
JIRA
3
1
2
4
5
TRACKING
JIRA supports a great feature of progress tracking
SUPPORT
Support hybrid methodology working.
BOARDS
Supports multiple workspace such as kanban boards
PRODUCTIVE
Easy to assign tasks to individual to increase productivity
BUGS
Easy to report and solve bugs across multiple teams

## Slide 10
JIRA with its varied set of features is very much popular project management tool in the industry.
It helps and encourages knowledge sharing amongst the team members.
JIRA allows teams to report bugs and have assistance for it in moments. Thus boosting efficiency to a great extent.
Using JIRA, parent company can also keep track of projects carried out by all its financed companies.
USE OF JIRA IN INDUSTRY

## Slide 11
USE OF AGILE PRINCIPLE AND APPROACHES IN DIFFERENT FIELDS
91%
77%
59%
53%
62%
IT SECTOR
BUSINESS
UNIT
MARKETING AND SALES
BACK
OFFICE
OTHER
BUSINESSES

## Slide 12
Using JIRA for Software Group Projects
Using JIRA for SGP helped creating a smooth workflow.
JIRA helped us in assign and understand role of each member for the project.
Information and material sharing was made extremely easy with JIRA.
Bug tracking feature helped us a lot for reporting and focusing on solving the errors.

## Slide 13
IMPLEMENTATION OF JIRA IN SGP

## Slide 14
IMPLEMENTATION OF JIRA IN SGP

## Slide 15
IMPLEMENTATION OF JIRA IN SGP

## Slide 17
RESEARCHING AGILE MANAGEMENT
https://www.knowledgehut.com/agile-management
01
BENEFITS OF JIRA
https://www.oodlestechnologies.com/blogs/Benefits-Of-Using-JIRA-Tool/
02
JIRA WORKING IN INDUSTRY
https://www.atlassian.com/customers
03
INTRODUCTION TO JIRA
https://www.atlassian.com/software/jira
04
REFERENCES

## Slide 18
Saturn
Saturn has several rings
Earth
Earth is the the third planet
Mercury is the smallest planet
THANKYOU